Ad Ops Planning View

Requirements Brief — Consolidating Bob/Vault around Ad Ops’s workflow

Prepared by Jade Nakabayashi  ·  July 18, 2026  ·  Grounded in Brett Connaughton’s (Ad Ops) two interviews, the 7/17/2026 Sales/Ad Ops alignment meeting, and the filter list Brett sent afterward.

# Purpose

On 7/17, Brett and Jade aligned on where Sales’s work ends and Ad Ops’s begins, and used that conversation to pressure-test a related idea: turning “Bob” (the ad-plan view inside Vault) into Ad Ops’s single planning surface, instead of the three separate places Ad Ops checks today — the legacy Airtable Ad Plans grid, Vault’s per-flight detail drawer, and manual status-tracking inside Marly’s Copy Upload page. Two decisions came out of that meeting, and Brett followed up with a filter list over Slack. This brief distills both into one requirements set, to confirm with Brett before it goes to Product/build.

# What was decided

- Bob will be built as a centralized one-stop-shop for Ad Ops, with enough filtering that Ad Ops can operate independently of the other Marly pages it checks today.

- Ownership split, confirmed directly: Ad Ops is scoped to the top-left view (the schedule grid) plus the consolidated Bob build; Sales keeps top-right and bottom-left. Bottom-right is still unresolved — Brett wasn’t sure Sales uses it either.

# What “consolidated” actually needs to do

1. Keep today’s schedule grid — minus the manual pain

- Drag-and-drop flight shifting — Brett’s single most-requested feature. Shows with separation rules (e.g., a 3-week minimum between reads) require moving many flights at once today; each move means manually copying script/revenue/impressions out, deleting the flight, and re-entering it in the new week. On a 35-flight order, the ad plan starts lagging badly after 10–15 manual edits.

- Script, revenue, impressions, and click-through data need to travel with the tile when it moves, not live in a separate drawer. Once drag-and-drop can carry that data, the per-flight detail view is no longer needed for that purpose — confirmed directly by Brett (“then we don’t need this view”).

- Keep per-episode fill rate (spots filled ÷ available spots) and the pre-approval flag (today’s “Client Approval Required” checkbox with its automated reminder) — though the flag can be generalized into a checklist-style mechanism rather than recreated exactly as-is.

2. Add the network/aggregate layer that doesn’t exist yet

- Today, ad-copy status tracking happens on a separate Marly page (Ad Ops → Copy Upload), not in Bob — a twice-weekly manual cycle: Monday “copy audit” at 3 weeks out, Wednesday follow-up, filtered by advertiser + week + copy status.

- Bob needs a toggle from “one show” to “everything airing in a week, across the network” — same UI, not restricted to a single show.

- That view needs to support grouped outreach (e.g., “Quince has 3 flights needing copy this week”) instead of checking every show individually — today that means 55 shows checked one at a time.

- Lower priority, explicitly flagged by Brett as “back burner”: an automated mail-merge send button for missing-copy follow-ups, estimated to save 2–3 hours/week. Get Kyle Larson’s direct input once he’s interviewed before building this — it’s his workflow.

# Confirmed filters (from Brett, via Slack)

Brett’s rule of thumb: “the more filters and the more customization an individual user can apply to it for Ad Ops, the better.”

| Filter | Values / behavior | Notes |
| --- | --- | --- |
| Podcast Name | Include an “All” option | Powers the show ↔ network-wide toggle described above. |
| Advertiser Name | — |  |
| Week Of | Exact date / on-or-before / after / between | Should be able to filter the entire network’s ad reads by week, not just one show at a time. |
| Copy Status | Copy Attached, Need to Request Copy, Waiting on Copy, Requested Copy | Doesn’t line up cleanly with the new tool’s current badges (Ready to Record / Draft / Waiting on Copy) — reconcile before wiring this filter. See Open Questions. |
| Pre-Approval Required | Yes / No | Maps to today’s “Client Approval Required” checkbox in the legacy grid. |
| Pre-Approval Status | Need Draft, Draft Submitted, Draft Approved | Net-new — no current view tracks pre-approval as a status; today it’s a binary flag plus an automated reminder. |

# Disposition of the views we’ve been referencing

| View | What it is today | What happens to it |
| --- | --- | --- |
| Legacy Airtable “Ad Plans” grid | Show → Episode → Spot rows: revenue, impressions, CPM, publish date, “Client Approval Required” checkbox. | This is the data model the consolidated (top-left) grid has to preserve — made drag-and-drop editable instead of manually re-entered. |
| Vault flight detail drawer | Per-flight side panel: Week Of, Spot Position, Is Booked, Ad Copy Trafficking, Ad Copy Attachment, Show Notes. Today’s only way to shift a flight: copy this data out, delete, re-enter in the new week. | Retired for that purpose once drag-and-drop carries script/revenue/impressions with the tile — confirmed directly by Brett (“then we don’t need this view”). The pre-approval flag it carries still needs a home, just not necessarily this exact drawer. |
| New tool’s Ad Plan board | Per-show week × mid-roll grid, each tile showing advertiser, $ amount, and a copy-status badge. | Closest existing build to what Brett described. Right shape — missing the network-wide/“all shows” view, drag-and-drop between weeks, and the six filters above. |
| Sales-only views (Bob’s current top-right + bottom-left) | Bottom-left = Fill Rate table (same data as elsewhere, table form). Used by Thomas and “Kel.” Ad Ops doesn’t use either. | Out of scope for this brief — Jade to confirm directly with Sales whether these should also be folded into the consolidated tool or stay separate. |
| Available Inventory | A separate view. | Confirmed by Brett as not needed by Ad Ops — Sales territory, if anyone’s. |

# Open questions before build

- Copy-status vocabulary mismatch: Brett’s 4 statuses (Copy Attached / Need to Request Copy / Waiting on Copy / Requested Copy) vs. the new tool’s 3 badges (Ready to Record / Draft / Waiting on Copy). Same taxonomy or different? Confirm before wiring the Copy Status filter.

- Bottom-right view: purpose still unconfirmed, even for Sales.

- Top-right / bottom-left necessity for Sales — Jade’s own action item, to confirm directly with Thomas and Kel whether these should also be consolidated.

- Mail-merge auto-send is explicitly phase 2, not part of this pass.

# Next steps

- Circulate this brief to Brett for a quick accuracy check — it closes his “document requirements” follow-up from 7/17.

- Weekly recurring check-in with Brett to keep iterating as Bob gets built out.

- Loop in Thomas and Kel on the Sales-only views before deciding their fate.